TOOLMONKEY

Master Session Context + Architecture Reference

Shubh Sankalp Das  |  github.com/shubhdas0208  |  v1.3  |  March 19, 2026

| V1 Status | V2 Status | Frontend | Backend API |
| --- | --- | --- | --- |
| LIVE -- All 5 Days Complete | PRD Written -- Pre-Validation | toolmonkey.vercel.app | toolmonkey-api.onrender.com |

# 1. What ToolMonkey Is

ToolMonkey is to LLM tool-calling agents what Chaos Monkey is to Netflix. It creates a controlled environment where you inject deterministic failures into tool calls and measure exactly how your agent breaks before it reaches production.

Origin: Reading about Netflix's Chaos Monkey prompted the question -- does anyone do this for LLM agents? Every team discovered their agent failure modes through production incidents. ToolMonkey gives you a structured way to find them first.

# 2. Current State

| Day | What Was Built | Status |
| --- | --- | --- |
| Day 1 | KeyPoolManager, 6 fake tools, failure engine, orchestrator, FastAPI 5 endpoints, Render deploy, UptimeRobot | Complete |
| Day 2 | eval/metrics.py, eval/scorer.py, 4 metric formulas defined before code, baseline score 72.5/100 on C1 | Complete |
| Day 3 | Scorer wired into /simulate and /simulate/batch, SSE streaming, run_simulation_stream() generator, 3-run averaging | Complete |
| Day 4 | Next.js frontend, 3 screens (Setup, Running, Results), TypeScript types, live streaming log, Vercel deploy | Complete |
| Day 5 | README written and pushed, eval methodology, architecture decisions, known limitations documented | Complete |
| V2 PRD Session | Problem statement defined, target user validated, V2 capability unlock scoped, 3 limitations identified and addressed, PRD written | Complete -- Pre-Validation Stage |

# 3. Tech Stack

| Layer | Technology | Purpose |
| --- | --- | --- |
| Frontend | Next.js + Tailwind + TypeScript | 3-screen UI with SSE streaming |
| Frontend Deploy | Vercel | Auto-deploy on git push |
| Backend | FastAPI (Python) | 5 simulation endpoints |
| Backend Deploy | Render.com free tier | Auto-deploy on git push |
| Orchestrator | Groq Llama 3.3 70B | Tool selection and planning (Gemini exhausted -- India regional restriction) |
| Eval | Pure Python + Groq semantic eval (V2) | 4-metric reliability scoring |
| Tools | 6 fake Python functions | Deterministic responses |
| Failure Engine | Python middleware | Intercepts and corrupts tool responses |
| Key Management | KeyPoolManager singleton | Round-robin API key rotation |

# 4. API Key Architecture

CRITICAL: Gemini free tier is quota-exhausted on all India-based Google accounts. Groq is the active orchestrator.

| Service | Keys | Status | Used For |
| --- | --- | --- | --- |
| Groq Llama 3.3 70B | 5 keys -- 5 separate accounts | ACTIVE | Orchestration + Synthesis + V2 Semantic Eval |
| Gemini 1.5 Flash | 4 keys -- 4 separate accounts | EXHAUSTED | Reserved for future use |
| Cohere | 1 key -- 1 account | ACTIVE | Eval reranking |

Critical KeyPoolManager rules:

- Method name: get_key() NOT get()

- Method name: mark_429() NOT mark_cooldown()

- Multiple keys same account = same quota pool = zero benefit

- All API calls via direct REST using requests library, NO SDKs ever

- Cooldown: 65 seconds after 429

# 5. V1 Actual Scores -- Baseline

Scenario C1: What is 847 multiplied by 23? Run across all 4 failure modes.

| Failure Mode | Completion | Detection | Silent Failure | Retries | Answer |
| --- | --- | --- | --- | --- | --- |
| none | 1 (100%) | N/A | 0 | 0 | 19481 (correct) |
| wrong_answer | 1 (100%) | 0 (MISSED) | 0 | 0 | 19321 (wrong, confident) |
| malformed_json | 1 (100%) | 0 (MISSED) | 0 | 0 | 19481 (hallucinated) |
| silent_failure | 1 (100%) | 1 (detected) | 1 | 2 | Flagged uncertainty |

| Metric | Score | Interpretation |
| --- | --- | --- |
| Task Completion Rate | 100% | Agent always finishes. Hides the real problem. Vanity metric. |
| Failure Detection Rate | 33.3% | Missed 2 of 3 injected failures. Dangerous. |
| Retry Efficiency | 1.0 | When it retried, it recovered. But retries were rare. |
| Silent Failure Rate | 25% | FAILS the below 10% target. 1 in 4 runs: confident wrong answer. |
| Aggregate Health Score | 72.5 / 100 (Amber) | Looks acceptable. Dangerous underneath. |

Key insight: Task completion rate is a vanity metric for agents. An agent that completes 100% of tasks but silently fails 25% of the time is not reliable. It is dangerous.

# 6. V2 PRD -- Summary

## Problem Statement

Solo developers shipping LLM-powered products have no way to test how their model behaves under tool failure conditions before they ship -- so they discover failure modes through production incidents, not testing.

## Target User

Solo developer shipping an LLM-powered product. Makes model decisions on vibes -- picks based on tutorials, cost, or Twitter recommendations. Discovers failure modes through production incidents, user complaints, and API cost spikes.

## V2 Capability Unlock

User plugs in their own model endpoint and API key -- session only, never stored. ToolMonkey stress-tests their model and returns a structured reliability report. V1 tested ToolMonkey's hardcoded agent. V2 tests the user's model.

## V2 Features In Scope

- External model integration: endpoint URL + session-only API key

- Stress profile report: 4 metrics applied to the user's own model

- Model comparison mode: two endpoints, side-by-side scores by failure mode

- Optimization recommendations: specific to identified failure patterns

- Semantic flagging evaluation: Groq replaces keyword matching for failure detection

## V2 Known Limitations

- Deterministic failures easier to detect than real production failures -- scores are optimistic lower bounds

- Static ground truth for dynamic queries -- partial fix via independent trusted API fetch

- Keyword flagging gameable by surface hedging -- fixed in V2 via Groq semantic eval

- Only tests models conforming to interface contract -- adapter layer deferred to V3

## V2 Validation Gate

V2 build does not start until 3 real yes signals from solo developers are received via Reddit r/MachineLearning or Hacker News Show HN post. A real yes = someone describes a specific production failure or asks when they can test their own model.

# 7. Backend Endpoints

| Endpoint | Method | Purpose | Request Shape |
| --- | --- | --- | --- |
| /health | GET + HEAD | Key pool status + keepalive | None |
| /tools | GET | List available tools | None |
| /scenarios | GET | List all 15 scenarios | None |
| /simulate | POST | Run single scenario with SSE streaming | { scenario_id, failure_mode, custom_task? } |
| /simulate/batch | POST | Run all 15 scenarios x 3 runs | { failure_mode, runs_per_scenario } |

CRITICAL: /health has NO trailing slash. Trailing slash causes 307 redirect on Render.

# 8. Bugs Hit and Lessons Learned

| Bug | What Happened | Fix and Lesson |
| --- | --- | --- |
| env.txt security incident | API keys accidentally staged to git. GitHub push protection caught it before push. | Rotate all keys immediately. Always run git diff --staged before every commit. Keys in .env only. |
| Gemini quota exhausted | All 4 Gemini keys returned limit: 0. India regional restriction on free tier. | Switch orchestrator to Groq. Gemini reserved for future use. |
| Wrong model name | gemini-1.5-flash returned 404 on v1beta endpoint. | Always check ListModels first before hardcoding model names. |
| PowerShell python -c | Multi-line python -c commands break in PowerShell. | Always write test code to .py files. Never use python -c for multi-line. |
| UptimeRobot HEAD 405 | UptimeRobot sends HEAD requests, FastAPI only accepted GET. | Use @app.api_route with methods=['GET', 'HEAD'] on /health. |
| Render cold start | Backend spins down after 15 min inactivity, takes 60-90s to wake. | UptimeRobot keepalive pings /health every 5 minutes from Day 1. |
| Malformed JSON not detected | Agent received response with no result field, hallucinated correct answer. | Stronger failure detection needed. Addressed in V2 via semantic eval. |
| Vercel root directory | Initial deploy showed 404 because root directory not set to frontend. | Set root directory during initial import, not after. |

# 9. Standing Guardrails

Non-negotiable rules derived from documented mistakes. Each one prevented a specific failure.

- Always run git diff --staged before every git commit. Scan for gsk_, AIza, any real key strings.

- KeyPoolManager is built FIRST before any feature code. Before any agent code. Before any tool code.

- All API calls via direct REST using requests library. No SDKs ever. SDK version conflicts caused lost sessions.

- Multiple keys same account = same quota pool = zero benefit. Verify all keys are separate accounts before Day 1.

- get_key() not get(). mark_429() not mark_cooldown(). Method names burned hours, memorize these.

- /health has NO trailing slash. Trailing slash causes 307 redirect waste on Render.

- Eval metrics defined in writing BEFORE scorer.py is written. No exceptions.

- Before deploying frontend: verify NEXT_PUBLIC_API_URL is set to production URL in Vercel environment variables.

- All multi-line Python tests go in .py files. Never python -c in PowerShell.

- Keys live in backend/.env only. Never env.txt, never .py files, never committed to GitHub.

# 10. How to Run Locally

## Backend (Tab 1)

cd "C:\Users\SHUBH SANKALP DAS\Desktop\Building\ToolMonkey\backend"

uvicorn main:app --reload --port 8000

## Frontend (Tab 2)

cd "C:\Users\SHUBH SANKALP DAS\Desktop\Building\ToolMonkey\frontend"

npm run dev

## Deploy Checklist (Tab 3)

- git diff --staged

- git add .

- git diff --staged --stat

- git commit -m "your message"

- git push origin main

# 11. Next Session Focus

## Priority 1: PRD Defensibility Review

Read V2 PRD and identify which sections you cannot defend in an interview. Bring specific sections back for a pressure-test conversation. This is the most important thing before any build work starts.

## Priority 2: Validation Experiment

Post ToolMonkey V1 to Reddit r/MachineLearning and Hacker News Show HN. Lead with the silent failure insight. End with: 'Has anyone hit this problem with their own model? Would you test it if you could plug in your own API?' Collect signals before writing V2 code.

## Priority 3: Interview Q&A Debrief

Full debrief of every V1 and V2 decision and tradeoff. Every architecture choice, every metric definition, every bug and fix. This is what makes the portfolio defensible in interviews.

## Do NOT Start Yet

V2 build. No code until 3 real yes signals are received from the validation experiment. Building before validation is the exact mistake this PRD process was designed to prevent.

# 12. Session Opener Template

Paste this at the start of every new session:

CURRENT FOCUS: [PRD defensibility / validation experiment / interview prep / V2 build]

LAST SESSION: V2 PRD written. Problem statement, user, capability unlock, 3 limitations, architecture decisions all defined.

WHAT IS WORKING: V1 live at toolmonkey.vercel.app. V2 PRD downloadable.

WHAT IS BROKEN: [anything found since last session]

TODAY'S GOAL: [what you want to complete]

BLOCKER: [specific thing you are stuck on]

ToolMonkey Session Context v1.3  |  March 2026  |  Shubh Sankalp Das  |  github.com/shubhdas0208